## Slide 1: Folsom Plan Area Semi-Annual Update Q2/Q3 2022

## Slide 2: FPA Semi-Annual Update Outline
Planning Activity
Infrastructure and Site Engineering Activity
Map Activity
Building Activity
Public Information/City Website
Notes: Brief overview of Folsom’s Specific Plan history, reminder of Folsom Plan Area approvals, and update on community building south of 50

## Slide 4: Planning Activity (last 180 days) New Development Applications (now pending)
New Development Applications Submitted
Mangini Ranch Phase 2 Villages 3-3A Residential Design Review
Toll Brothers PD Permit Modification and Design Review
Signature Homes Small-Lot Vesting TSM, Design Review, and Minor Administrative Modification

## Slide 5: Development Applications Submitted/Pending Mangini Ranch P2 V3-3A Residential Design Review
Beazer Homes is requesting design review approval for 53 homes in Mangini Ranch Phase 2, Villages 3 and 3A

## Slide 6: Development Applications Submitted/Pending Toll Brothers P3 PD Permit Modification and Design Review
Phase 3 of Toll Brothers requesting that the outdoor living area be excluded from lot coverage calculation

## Slide 7: Development Applications Submitted/Pending Mangini Ranch Ph1 VTSM, Design Review, and MAM
Signature Homes is requesting approval of subdivision map for 65-unit subdivision on 5.35 acres, design review and density transfer

## Slide 8: Planning Activity (last 180 days) City Actions/Entitlement Decisions
Planning Commission Actions on Development Applications
Russell Ranch Phase 2 & 3 Design Guidelines Modification, Design Review
City Council Actions on Development Applications
Toll Brothers Small-Lot TSM and Minor Administrative Modification
Folsom Heights Vesting TSM Extension
Broadstone Estates Vesting TSM Extension
Russell Ranch TSM Amendments, DG and DA Amendment, Design Review

## Slide 9: PC Approved 10/6/21 Russell Ranch Phase 2 & 3 Design Guidelines Modification, Design Review
Lennar Homes requested modifications to garage standards and design review for 305 homes in Russell Ranch Phases 2 and 3

## Slide 10: PC Recommended/CC Approved 1/11/22 Toll Brothers Phase 2 VTSM and Minor Administrative Modification
Phase 2 Subdivision includes 329 single family lots on 64.7 acres:
Gated
Age-restricted
Open space, landscape lots, private recreation
Includes transfer of 92 units to other FPA areas

## Slide 11: PC Recommended/CC Approved 12/14/21 Broadstone Estates VTSM Extension
Request to extend the Vesting Tentative Subdivision Map for Broadstone Estates

## Slide 12: PC Recommended/CC Approved 12/14/21 Folsom Heights VTSM Extension
Request to extend the Vesting Tentative Subdivision Map for Folsom Heights

## Slide 13: PC Recommended/CC Approved 1/25/22 Russell Ranch Phase 2 Map Amendments and Design Review
Request to modify previous TSM approval to remove active adult designation (no change to lot number) and design plans

## Slide 14
Infrastructure/Site Engineering Activity (Last 180 Days)
White Rock Springs Ranch
Villages 2 - 7
Mangini Ranch Phase 1C North
Van Daele Bungalows
Van Daele Apartments
Toll Brothers
Phase 1
Russell Ranch Phase 2
Russell Ranch Phase 3
Mangini Ranch Phase 2 Villages 1 and 2
Mangini Ranch Phase 3
Parcel 85 Dignity
Old Placerville Road
East Bidwell Street
White Rock Road
Mangini Parkway
Alder Creek Pkwy

## Slide 15
FOLSOM PLAN AREA SMALL LOT FINAL MAP ACTIVITY |  | 
Tentative Maps Approved by City Council | Final Maps Approved by CC | Small Lot Final Maps Submitted
Mangini Ranch Phase 1 (833 dwelling units) Creekstone Subdivision (71 dwelling units) | Villages 1, 2, 8, and 9 (2018) Villages 5, 6 and 7 (2019) Village 4 and Creekstone (2020) Village 3 (2021) | 
Mangini Ranch Phase 1C (291 dwelling units) | Villages 1, 2, & 3 | Village 4
White Rock Springs Ranch (395 dwelling units) | Villages 1, 8 and 9 (2019) Villages 2, 3, 4, 5, 6, and 7 (2020) | 
Carr Trust (28 dwelling units) | Carr Trust (2019) | 
Russell Ranch Phase 1 (394 dwelling units) | Villages 1 through 8 (2019) | 
Russell Ranch Phase 2 (389 dwelling units) |  | Villages 1, 2 & 4, Village 3
Russell Ranch Phase 3 (242 dwelling units) | Phase 3A and 3B (2021) | 
Enclave at Folsom Ranch (111 dwelling units) | Enclave (2020) | 
Mangini Ranch Phase 2 (545 dwelling units) Rockcress Subdivision (118 dwelling units) | Village 7 (2019) Villages 4 and 8 (2020) Rockcress and Villages 1 and 2 (2021) | Village 3
Toll Brothers at Folsom Ranch (804 dwelling units) | Phase 1B and IC, ID | Phase 1A and 1E
Mangini Ranch Phase 3 (260 dwelling units) |  | Villages 1, 2 & 3, 4
Total SF Lots Ready for Permits | 3,003 lots mapped | 963 lots pending

## Slide 16: Building Permit Tracking FPA total permits 2119 (Q421/Q122: Oct-March = 513)
2018 permits issued: 159
2019 permits issued: 300
2020 permits issued: 395
2021 permits issued: 925
2022 permits issued (January – March): 340
Total FPA Permits thru Q1 2022: 2,119
Total homes occupied: 1,292
Estimated # residents (homes x 2.6 pph) = 3,359 persons

## Slide 17
Russell Ranch Phase 1
White Rock Springs Ranch
Mangini Ranch Phase 1
Toll Brothers Phase 1
Mangini Ranch Phase 2
Russell Ranch Phase 3
Russell Ranch Phase 2
Mangini Ranch Phase 1C
Mangini Ranch Phase 3

## Slide 18
Mangini Ranch Phase 1 and 1C Neighborhoods
White Rock Road
Placerville Road
White Rock Road
Placerville Road
Mangini Parkway
East Bidwell Street
Tri-Pointe
Lennar
Taylor Morrison
Mangini Place Apts (St Anton)
Park Site
School Site

## Slide 19: Building Activity Mangini Ranch Phase 1 Builders
      Taylor Morrison (Villages 6, 7)
      Lennar (Villages 8, 9)
      Tri Pointe Homes (Villages 3 – 5)
      Tri-Pointe Homes (Creekstone)
Lennar: Villages 8 and 9
Tri-Pointe Homes: Creekstone
Taylor Morrison: Villages 6 - 7
Tri-Pointe Homes: Villages 3 - 5

## Slide 20
Mangini Ranch Phase 2 Neighborhoods
White Rock Road
Placerville Road
Placerville Road
KB Homes
(Soleil)
Lennar Homes (Rockcress)
Signature Homes
(Village 7)
Villages 1 and 2
Tri Pointe
Savannah Parkway
School Site
Park Site
Fire Station
East Bidwell Street
Alder Creek Parkway

## Slide 21: Building Activity Mangini Ranch Phase 2 Builders
      KB Homes (Soleil)
      Signature Homes (Village 7)
      Lennar Homes (Rockcress)
      Tri-Pointe (Eastwood)
Tri-Pointe: Eastwood
KB Homes: Soliel
Signature Homes: Village 7
Lennar Homes:
Rockcress

## Slide 22
Russell Ranch Phase 1 Neighborhoods
The New Home Company Villages 1, 2, 3, 5, 7
Anthem United Villages 6, 8
Meritage Homes Village 4
Alder Creek Parkway
Placerville Road
Grand Prairie Road

## Slide 23: Building Activity Russell Ranch Phase 1 Builders
  The New Home Company (Villages 1, 2, 3, 5, 7)
  Meritage Homes (Village 4)
  Anthem United (Villages 6 and 8)
Anthem United: Villages 6 and 8
Meritage: Village 4
New Home Company: Village 1

## Slide 24
Russell Ranch Phase 3 Neighborhoods
Lennar Homes
Alder Creek Parkway
U.S. Highway 50
Placerville Road
Grand Prairie Road

## Slide 25: Building Activity Russell Ranch Phase 3 Builders
  Lennar Homes (Phase 3A)
Lennar Homes: Phase 3A

## Slide 26
White Rock Springs Ranch Neighborhoods
Highway 50
Alder Creek Parkway
Grand Prairie Road
Placerville Road
Grand Prairie Road
Richmond American
Villages 1 – 3, 9
JMC Homes
Village 8
Lennar Villages 4 - 7
White Rock Road
Mangini Parkway
Placerville Road

## Slide 27: Building Activity White Rock Springs Ranch Builders
  Richmond American (Villages 1 – 3, 9)
  JMC Homes (Village 8)
  Lennar (Village 4 – 7)
JMC Model Home Sites: Village 8
Richmond American: Villages 1 – 3, and 9
Lennar: Villages 4 - 7

## Slide 28
Toll Brothers at Folsom Ranch Neighborhoods
Highway 50
Alder Creek Parkway
Grand Prairie Road
Placerville Road
Grand Prairie Road
Toll Brothers
Phase 1B and 1C
Toll Brothers
Phase 1A Models
Toll Brothers
Phase 1D
East Bidwell Street
White Rock Road
Mangini Parkway

## Slide 29: Building Activity Toll Brothers Builders
  Toll Brothers Phase IA, IB, IC, and ID

## Slide 30: Questions?
Quarterly presentations and additional project information can be found on the City’s website:
www.folsom.ca.us/FolsomPlanArea